## Slide 1
PAYMENTS ENGINEERING · HELD 28 OCTOBER 2026
Payment outage — post-incident review
Company A internal - synthetic demonstration data, invented for Walnut DataBridge.
• Incident: card authorisations failed intermittently for 47 minutes on 19 August 2026.
• Review chaired by Rajesh Menon; notes by Jordan Doe; attendees from Payments, SRE and Support.
• RCA page: https://companya.atlassian.net/wiki/spaces/payment-gateway/pages/cf-1002

## Slide 2
WHAT HAPPENED
Timeline (SGT, 19 August 2026)
Company A internal - synthetic demonstration data, invented for Walnut DataBridge.
Time | Event
14:02 | First soft declines at the card-network gateway
14:09 | Support escalates merchant complaints
14:21 | SRE paged (support noticed before monitoring)
14:38 | Expired intermediate TLS certificate identified
14:49 | New certificate deployed; authorisations recover

## Slide 3
WHY IT HAPPENED
Root cause
Company A internal - synthetic demonstration data, invented for Walnut DataBridge.
• Certificate renewal for the card-network gateway was a manual calendar task.
• The reminder went to a deactivated mailbox of an engineer who had left.
• No expiry monitoring on outbound mTLS endpoints; the failover path shared the same chain.

## Slide 4
WHAT WE ARE DOING ABOUT IT
Follow-up tickets
Company A internal - synthetic demonstration data, invented for Walnut DataBridge.
Ticket | Action | Owner | Status
PAY-201 | Certificate expiry alerts for every outbound mTLS endpoint | tom.b | In Progress
PAY-202 | Move card-network certificate renewal to the cert manager | tom.b | In Progress
PAY-203 | Separate certificate chain for the failover path | tom.b | In Progress
PAY-204 | Alert on authorisation success rate below 95% for 5 minutes | tom.b | Done
PAY-205 | Audit ownership of shared mailboxes and calendar reminders | tom.b | In Progress

## Slide 5
DEADLINE
Decision from the post-incident review
Company A internal - synthetic demonstration data, invented for Walnut DataBridge.
• Decision: all five follow-up tickets, PAY-201 to PAY-205, must close by 30 November 2026.
• PAY-203 is the riskiest: failover chain separation needs a maintenance window.
• Next review: 4 December 2026, same attendees.

## Slide 6
LESSONS
What went well, and what we keep
Company A internal - synthetic demonstration data, invented for Walnut DataBridge.
• Rollback tooling worked; the status page was updated within 15 minutes.
• PAY-204 is live: the success-rate alert now pages before support has to.
• Owners named for every renewal; no reminder goes to a personal mailbox.