# Steering meeting — Demand Forecasting Rollout (PRJ-102)

Date: 2026-08-19. Location: Corriedale Grocers head office, Leeds.

Attendees: Hamish Oduya, Petra Lindqvist-Shaw (Corriedale Grocers); Ines Marchetti-Holm, Callum Driscoll-Park (Larkspur Analytics).

Decision: start with the Leeds stores only; Harrogate follows once the Leeds backtest passes.

Action: Petra Lindqvist-Shaw to freeze the SKU master by 2026-08-29.

Action: Callum Driscoll-Park to raise the milestone 1 invoice after the backtest.